📄 Project Requirement Document (PRD)

Project Name: CloudDrive (Mini Cloud Storage System)

1. 📌 Project Overview

CloudDrive is a web-based cloud storage application that allows users to upload, store, manage, and share files online. The system is inspired by platforms like Google Drive but is designed with a simplified scope suitable for a mid-semester MCA project.

The application provides secure authentication, file management, folder organization, and cloud-based storage using AWS services.

2. 🎯 Objectives

- Build a full-stack cloud storage system using Java backend and React frontend

- Implement real-world cloud architecture using AWS

- Enable users to manage files (upload, download, delete, share)

- Demonstrate understanding of REST APIs, authentication, and cloud deployment

3. 👥 Target Users

- Students

- Individual users needing simple cloud storage

- Academic evaluators (for grading)

4. 🧱 Tech Stack

Backend

- Java 17+

- Spring Boot

- Spring Security (JWT Authentication)

- Hibernate (JPA)

- Maven

Frontend

- React.js

- Tailwind CSS / Bootstrap

Database

- PostgreSQL (Amazon RDS)

Cloud Infrastructure

- AWS EC2 (Backend hosting)

- AWS S3 (File storage)

Tools

- IntelliJ IDEA

- Postman

- Git & GitHub

5. 🏗️ System Architecture

Frontend (React)
↓
Spring Boot REST API (EC2)
↓
PostgreSQL Database (RDS)
↓
AWS S3 (File Storage)

6. ✨ Features & Functional Requirements

6.1 Authentication

- User registration with email and password

- Login using JWT authentication

- Secure protected routes

6.2 File Management

Upload File

- Upload files to S3 bucket

- Generate unique file names

- Store file metadata in database

Download File

- Download via S3 URL or backend streaming

View File List

- Display all uploaded files

- Show metadata: name, type, size, upload date

Delete File

- Delete from S3

- Remove corresponding DB record

6.3 Folder Management

- Create folders

- Nested folder structure (parent-child relation)

- Assign files to folders

6.4 File Sharing

- Generate shareable link

- Options:

  - Public URL

  - Pre-signed URL (secure, time-limited)

6.5 Search Functionality

- Search files by:

  - File name

  - File type

6.6 File Preview

- Preview images and PDFs directly in browser

- Use S3 URL for rendering

7. 🧩 Feature → Technical Mapping

| Feature | Implementation |
| --- | --- |
| Login/Signup | Spring Security + JWT |
| Upload File | Spring Boot → S3 |
| Download File | S3 URL / streaming |
| File List | Database metadata |
| Delete File | S3 + DB deletion |
| File Sharing | Public/Signed URLs |
| Folder Structure | Parent-child DB model |
| Search | SQL queries |
| Preview | Direct S3 access |

8. 🗄️ Database Design

Users Table

- id (Primary Key)

- name

- email

- password

Files Table

- id (Primary Key)

- file_name

- file_url (S3 link)

- file_type

- size

- upload_date

- user_id (Foreign Key)

Folders Table

- id (Primary Key)

- name

- parent_id (Self reference)

- user_id (Foreign Key)

9. 🔐 Security Requirements

- Password hashing (BCrypt)

- JWT-based authentication

- Secure API endpoints

- Optional: Pre-signed URLs for secure file access

10. 🚀 Development Plan & Timeline

Phase 1: Setup (Day 1)

- Install Java & IDE

- Initialize Spring Boot project

- Add dependencies

Phase 2: Authentication (Day 1–2)

- Register API

- Login API

- JWT implementation

Phase 3: File Upload (Day 2–3)

- Integrate AWS S3

- Upload API

- Store metadata

Phase 4: File Operations (Day 3–4)

- List files

- Download files

- Delete files

Phase 5: Folder System (Day 4)

- Create folders

- Implement hierarchy

Phase 6: File Sharing (Day 5)

- Generate shareable links

Phase 7: Search (Day 5)

- Implement search queries

Phase 8: Frontend (Day 5–6)

- Authentication UI

- Dashboard UI

- File listing

Phase 9: Preview Feature (Day 6)

- Image/PDF preview

Phase 10: Deployment (Day 7)

- Deploy backend on EC2

- Setup RDS

- Configure S3

11. ⚙️ Key Implementation Details

File Upload Logic

- Use AWS SDK

- Generate unique filenames

- Upload to S3

- Store file URL in DB

File Sharing

- Public link (simple)

- Pre-signed URL (secure, recommended)

12. ⚠️ Risks & Mitigation

Risks

- Overcomplicated folder structure

- Time spent excessively on UI

- Misconfiguration of AWS services

Mitigation

- Keep folder system basic

- Focus on backend functionality first

- Limit AWS usage to EC2, S3, and RDS

13. ✅ Success Criteria

- Users can upload/download/delete files successfully

- Files are stored and retrieved from S3

- Authentication works securely

- Application is deployed and accessible online

- All core features are functional

14. 📈 Future Enhancements (Optional)

- Drag-and-drop upload

- File versioning

- AI-based file tagging

- Real-time sync

- Mobile responsiveness improvements

📌 Conclusion

CloudDrive is a practical, scalable mini cloud storage system that demonstrates full-stack development, cloud integration, and real-world architecture. The project balances complexity and feasibility, making it ideal for a mid-semester MCA submission while also being strong enough for internship portfolios.